SENTINELLLM

Person 2: AI, ML & Multimodal Security Analyst

Machine learning, LLM reasoning, VLM social-engineering detection, evaluation, and dashboard

Beginner Step-by-Step Work Guide

Goal: learn the basics while building one clear half of the project. You are not expected to know cybersecurity, Windows internals, machine learning, LLMs, or VLMs before starting.

Project coordinator: Md Mizanur Rahman

September 2026

# 1. Your Mission

Your job is to turn the security evidence collected by Person 1 into useful decisions and explanations. You will build the ML models, VLM visual detector, evidence-grounded LLM analyst, risk-fusion logic, evaluation pipeline, and user-facing incident report. You are not expected to know machine learning or cybersecurity at the beginning; the guide starts from basics.

Core principle The AI layer must never invent evidence. Every LLM conclusion must point back to event IDs, rule IDs, file/network facts, model scores, or visual evidence.

# 2. What You Will Own

Data cleaning and feature preparation from Person 1 events.

Static and behavioral ML baselines.

Model evaluation and calibration.

VLM detector for fake CAPTCHA/verification/login/update/download pages.

Evidence-grounded LLM incident analyst.

Risk-fusion module combining rules, ML, VLM, AV/reputation and signature evidence.

Incident timeline and explanation format.

Local dashboard/API for viewing incidents.

Ablation experiments and research metrics.

Figures, result tables and reproducibility logs for the paper.

# 3. Minimum Concepts to Learn First

| Term | Beginner meaning |
| --- | --- |
| Feature | A measurable value used by a model, such as signed=0/1, path risk, process depth, or number of rare connections. |
| Label | The expected answer for training/testing, e.g. benign, suspicious, malicious. |
| Train/validation/test | Separate datasets so the model is evaluated on data it did not learn from. |
| Precision | Of alerts raised, how many were correct. |
| Recall | Of true attacks, how many were detected. |
| False positive | Benign activity incorrectly labeled suspicious/malicious. |
| Calibration | Making model confidence better match real correctness. |
| LLM grounding | Requiring every conclusion to be supported by provided evidence. |
| VLM | A model that can reason over images/screenshots and text. |
| Ablation | Remove one component to measure whether it actually improves the system. |

# 4. Safe Setup - Do This Before Modeling

Install Git, Python 3.11+, VS Code or JupyterLab.

Clone the shared repository and create branch person2-ai.

Create a virtual environment.

Install pandas, numpy, scikit-learn, matplotlib and joblib first. Add XGBoost/LightGBM later.

Do not download random malware datasets yet. Begin with the synthetic/benign event files produced by Person 1.

Keep every notebook deterministic: set random seeds and save configuration.

Create a reports/experiments.csv file to log every experiment.

Do not upload real security logs containing personal identifiers to public APIs.

python -m venv .venv .\.venv\Scripts\Activate.ps1 pip install pandas numpy scikit-learn matplotlib joblib fastapi uvicorn

# 5. Step-by-Step Build Plan

| Week | Learn | Build | Deliver | Done when |
| --- | --- | --- | --- | --- |
| 1 | Python/pandas + security-event basics | Load JSONL events; inspect fields; create simple tables | notebook_01_events.ipynb | You can explain every column |
| 2 | Feature engineering | Convert events/incidents into tabular features | features.py + features.csv | No secrets/PII in feature table |
| 3 | ML baseline | Train Logistic Regression + Random Forest | baseline_models.ipynb | Train/test split and metrics are correct |
| 4 | Evaluation | Add confusion matrix, precision, recall, F1, PR-AUC | evaluation.py | Results saved reproducibly |
| 5 | Risk calibration | Combine rule scores + ML probability transparently | risk_fusion_v1.py | Score is explainable and bounded |
| 6 | LLM grounding design | Create structured incident JSON and required output schema | llm_schema.json + prompts | Every claim references evidence IDs |
| 7 | LLM analyst | Run small local/API model on synthetic incidents | llm_analyst.py | No unsupported claims in test set |
| 8 | VLM dataset | Collect/label safe screenshots: fake verification, login, update, benign pages | vlm_manifest.csv | Balanced labeled screenshot set |
| 9 | VLM baseline | Evaluate zero-shot/few-shot compact VLM | vlm_eval.ipynb | Per-class P/R/F1 available |
| 10 | Multimodal fusion | Fuse VLM result with endpoint execution signals | fusion.py | Visual alert alone never triggers deletion |
| 11 | Dashboard | Build incident list, timeline, evidence, risk, actions | FastAPI + simple UI | One synthetic incident is explorable |
| 12 | Ablation + paper | Rules vs ML vs +LLM vs +VLM vs full system | results tables/figures | All configurations evaluated consistently |

# 6. Exact Tasks for the First Two Weeks

## Day 1: Learn the data

☐ Open 50-100 endpoint events from Person 1.

☐ Identify event_id, timestamp, process, file, network and rule fields.

☐ Write a one-page glossary of every field.

☐ Do not model until you understand the schema.

## Day 2: Use pandas

☐ Read JSONL into a DataFrame.

☐ Count events by event_type.

☐ List missing values.

☐ Group events by incident_id.

☐ Plot counts over time.

## Day 3: Build a feature table

incident_id,signed,temp_path,powershell_hidden,remote_download,browser_store_access,rare_domain,av_hit,label INC001,0,1,1,1,1,1,1,malicious INC002,1,0,0,0,0,0,0,benign

☐ Start with binary/interpretable features.

☐ Keep one row per incident for the first baseline.

☐ Document feature meaning in features.md.

## Day 4-5: Train first baseline

☐ Split data into train/test.

☐ Train Logistic Regression.

☐ Train Random Forest.

☐ Report precision, recall and F1.

☐ Save confusion matrix.

☐ Do not celebrate accuracy alone.

## Week 2: Make the pipeline reproducible

☐ Put feature extraction into features.py.

☐ Save train/test split IDs.

☐ Fix random_state.

☐ Save model with joblib.

☐ Create one command that reproduces metrics.

☐ Review false positives manually with Person 1.

# 7. ML Baseline Design

Start with Logistic Regression because it is easy to explain.

Use Random Forest as a nonlinear baseline.

Add XGBoost or LightGBM only after the pipeline is correct.

Use class weights if malicious samples are much fewer than benign samples.

Keep family/time-based separation where possible to reduce leakage.

Record false-positive rate because endpoint security cannot annoy users constantly.

Do not use LLM accuracy as your main detector Traditional rules/ML should make the first-pass decision. The LLM is mainly for evidence correlation, explanation, uncertainty, and analyst assistance.

# 8. Evidence-Grounded LLM Analyst

The LLM receives a structured incident, not raw unrestricted filesystem access. It should return a machine-readable answer that can be checked automatically.

INPUT { "incident_id": "INC-0007", "events": [ {"id":"E101","fact":"PowerShell hidden"}, {"id":"E102","fact":"remote script download"}, {"id":"E103","fact":"unsigned Temp executable"} ], "rule_hits": ["R001","R002","R003"], "ml_probability": 0.91 } REQUIRED OUTPUT { "hypothesis": "staged malicious execution", "confidence": "high", "supporting_evidence": ["E101","E102","E103"], "contradicting_evidence": [], "recommended_action": "quarantine", "unsupported_claims": [] }

Reject outputs that reference unknown event IDs.

Ask the model to explicitly list contradicting evidence.

Do not let the LLM invoke shell commands directly.

Measure unsupported-claim/hallucination rate on a labeled incident set.

Compare a small local model with an API model only if privacy permits.

# 9. VLM Social-Engineering Detector

Use VLMs only where images add unique information. The target is deceptive interfaces, not general malware classification.

Benign verification/CAPTCHA

Fake verification / ClickFix instructions

Fake browser update

Fake download button / deceptive installer page

Fake antivirus warning

Credential-phishing login page

Benign normal website

Dataset rule Use public/synthetic screenshots or screenshots generated in your own safe test pages. Never use private screenshots containing real account data.

Start with zero-shot prompting and record predictions.

Then test few-shot prompting with a fixed example set.

Report per-class precision/recall/F1 and confusion matrix.

Fuse VLM output with endpoint evidence: suspicious screenshot + clipboard/PowerShell execution is much stronger than screenshot alone.

# 10. Risk Fusion

Build a transparent first version. The weights are provisional and later calibrated on validation data.

risk = 0 risk += rule_score risk += calibrated_ml_score risk += vlm_social_engineering_score risk += av_or_yara_corroboration risk -= trusted_signature_credit risk -= known_good_allowlist_credit risk = max(0, min(100, risk))

Keep every component contribution visible in the incident report.

Do not allow the VLM or LLM alone to produce a Critical action.

Tune thresholds using benign-quarantine rate and false-positive rate, not intuition only.

Use calibration curves or isotonic/Platt scaling if model probabilities are poorly calibrated.

# 11. Dashboard Requirements

☐ Incident list with time, risk class and status.

☐ Timeline of events ordered by timestamp.

☐ Process/file/network evidence cards.

☐ Rule hits and ML/VLM/LLM outputs shown separately.

☐ Why-risk-is-high explanation.

☐ Quarantine/restore status from Person 1 policy engine.

☐ Export incident report to JSON and human-readable HTML/PDF later.

☐ No display of raw passwords, cookies, tokens or full card numbers.

# 12. Evaluation and Ablation

| Configuration | Purpose | Primary metrics |
| --- | --- | --- |
| Rules only | Deterministic baseline | P/R/F1, FPR |
| ML only | Learned baseline | P/R/F1, PR-AUC |
| Rules + ML | Non-generative hybrid | P/R/F1, calibration |
| + LLM | Measure explanation/correlation benefit | grounding, hallucination, analyst rating |
| + VLM | Measure visual deception benefit | per-class P/R/F1 |
| Full system | End-to-end | detection, latency, benign quarantine, resource use |

# 13. What You Need from Person 1

☐ Stable event schema and schema version.

☐ Incident IDs and event IDs.

☐ Rule hits with clear definitions.

☐ Artifact metadata: hash, signer status, path category, first-seen.

☐ Process/network metadata and synthetic ground-truth labels.

☐ Quarantine result events.

☐ Benign baseline captures and at least three synthetic attack-chain scenarios.

# 14. Common Beginner Mistakes

Mistake: using accuracy only. Fix: report precision, recall, F1, PR-AUC and false-positive rate.

Mistake: random train/test split causes leakage across nearly identical attack samples. Fix: separate by family/scenario/time where possible.

Mistake: asking the LLM to decide everything. Fix: keep it grounded and advisory.

Mistake: using a VLM because it sounds modern. Fix: use it only for visual deception tasks.

Mistake: changing prompts during test evaluation. Fix: freeze prompts before final test.

Mistake: comparing models on different data splits. Fix: one fixed evaluation protocol.

Mistake: not saving experiment configs. Fix: log model, seed, features, prompt, dataset version and metrics.

# Shared Rules for Both Team Members

Safety first Never run real malware on your personal laptop. Do not use real passwords, browser cookies, card data, or personal accounts in experiments. Any dynamic malware testing must use an isolated disposable Windows VM with synthetic accounts and no access to the host filesystem.

Use one shared Git repository. Work in separate branches and merge only after review.

Every experiment must be reproducible: record commands, versions, datasets, settings, and results.

Never permanently delete suspicious files during development. Quarantine by moving to a controlled test folder and preserve SHA-256 plus metadata.

The LLM/VLM can recommend; only deterministic code decides whether a high-impact action is allowed.

Meet twice per week for 20-30 minutes: one technical sync and one integration check.

If something is unclear, write the question in the project issue tracker instead of guessing.

# Shared Repository Structure

sentinelllm/ ├── docs/ ├── collector/ ├── baseline/ ├── rules/ ├── analysis/ ├── ml/ ├── llm/ ├── vlm/ ├── policy/ ├── dashboard/ ├── tests/ ├── data_synthetic/ └── reports/

Person 1 owns: collector/, baseline/, rules/, policy/ and endpoint-focused tests/.

Person 2 owns: analysis/, ml/, llm/, vlm/, dashboard/ and AI-focused tests/.

Shared ownership: docs/, data_synthetic/, reports/, integration tests, experiment logs, and paper figures/tables.

# 15. Final Deliverables for Your Half

☐ Reproducible feature pipeline.

☐ Logistic Regression and Random Forest baselines plus one stronger model if justified.

☐ Evaluation script and saved metrics/plots.

☐ Transparent risk-fusion module.

☐ LLM analyst with event-ID grounding and hallucination checks.

☐ VLM social-engineering benchmark with labeled screenshots.

☐ Simple local dashboard/API showing one complete incident.

☐ Ablation table across rules/ML/LLM/VLM configurations.

☐ Research-ready figures and result tables.

☐ README explaining how to reproduce all experiments.

Definition of success Your AI layer should make the evidence easier to understand and improve measurable detection/correlation without becoming the authority that destroys files.